## Slide 1
AI-Powered Test Automation
Mapping Complex Approval Workflows at Scale
A Case Study in Human-AI Collaboration
Presenter: Alex Faulkner Test Automation Lead
Organisation: DigiBlu / Experience Travel Group
Date: November 2025

## Slide 2
The Challenge: Testing Complex Payment Approval Workflows
6
Different payment types to test
61
Unique approval workflows with varying rules
276
Distinct rejection scenarios requiring testing
5
Approval levels (PCM → RD → RCM → CFO → CEO)
Manual testing was:
Overwhelming, error-prone, and unmaintainable
Business Risks if Testing Fails
Payment processing delays
Incorrect approvals or rejections
Compliance violations
Financial errors in regulated industry
●
●
●
●

## Slide 3
The Scale of Complexity: Why Traditional Testing Failed
The Numbers
61 unique approval workflows
276 rejection scenarios to test
4 raising locations
6 payment types
5 approval levels (maximum)
100+ page specification document
Weeks to manually map scenarios
Key Problem
Each rejection routes differently based on:
Who rejected (Approver 1, 2, 3, 4, or 5)
When in the workflow
Business logic conditions (thresholds, rules)
→
→
→
Human Limitations
Impossible to track all permutations
High risk of missed edge cases
Documentation scattered & inconsistent
Changes require remapping everything
⚠
⚠
⚠
⚠

## Slide 4
The AI Solution - Mapping Phase: Using AI to Map Every Possible Path
1
Fed Claude AI the Requirements
•
100+ page Solution Specification Document
•
Excel files with approval logic (merged cells)
•
Business rules and conditions
2
AI Extracted All Patterns
•
Identified 61 unique workflow configurations
•
Mapped complex conditional logic
•
Handled merged Excel cells (standard tools failed)
3
AI Generated Comprehensive Scenarios
•
276 complete rejection flow scenarios
•
Happy paths (all approvers approve)
•
App 1+ rejection variations
•
Re-approval & multiple loops
Output: Dynamic Excel Workbook
5 Tabs: Quick Reference, Summary, Logic, Instructions, All Scenarios
Auto-Updating Formulas: Dynamic calculations for scenario tracking and validation
Color-Coded Scenarios
Green = Happy Path (all approvers approve)
Red = Delete (App 1 rejection = immediate deletion)
Yellow = Reject (App 2+ rejection = sent back to App 1)
Blue = Recovery (re-approval scenarios)
White = Complex (multiple rejection loops)

## Slide 5
The AI Solution - Automation Phase: Turning Maps into Automated Tests
AI-Generated Test Automation
~4.7K
Lines of production-quality Python code
112
Automated test cases created
6/6
Payment types supported
Modular, maintainable architecture
Advanced Features Implemented
Form field automation
100% coverage
→
PDF validation
Download & verify 11 fields per submission
→
Email approval integration
IMAP protocol support
→
Screenshot capture
Evidence for every test
→
CSV reporting
Pass/fail indicators
→
Multi-environment support
Dev & UAT compatibility
→
3-tier error handling
Robust failure management
→
Technology Stack
Python + Selenium + Playwright
openpyxl, pandas, pdfplumber
GitHub for version control
◆
◆
◆

## Slide 6
How We Implemented It: The Human + AI Collaboration Model
The success of this project came from a balanced partnership where humans and AI each contributed their unique strengths. Neither could have achieved this alone.
Humans Provided
Business context and domain knowledge
Validation of logic and requirements
Decision-making on priorities
Creative problem-solving for novel situations
Quality assurance of AI outputs
AI Provided
Pattern recognition across 61 workflows
Rapid code generation (~4,700 lines)
Exhaustive scenario enumeration (276 scenarios)
Consistent documentation
Debugging suggestions based on error patterns

## Slide 7
The Implementation Process: From Requirements to Delivery
1
Human uploads requirements
Business requirements and specifications provided
2
AI analyzes and proposes
AI reviews and suggests solutions
3
Human validates logic
Business logic verification and approval
4
AI generates code structure
Production-quality code generation
5
Iterate on debugging
Refinement and error resolution
6
Human validates outputs
Final quality assurance and approval
7
AI generates documentation
Comprehensive documentation created alongside code for sustainability and knowledge transfer
12
weeks from concept to 6 fully automated payment types

## Slide 8
Real Example - AI Solving the Impossible: The Merged Cells Problem
The Challenge
Excel approval logic used merged cells for readability
The Problem:
●
Standard Python (pandas) couldn't read merged cells
●
50+ workflows appeared blank
●
Manual solution would take weeks
Traditional Approach
Manual Solution:
→
Manually unmerge every cell
→
Re-enter data consistently
→
Verify accuracy across 100+ rows
⏱ Estimated Time:
2-3 Weeks
AI Approach
AI Solution:
✓
Identified merged cells issue
✓
Proposed openpyxl library
✓
Detect all merged ranges
✓
Unmerge & fill cells
✓
Re-read complete data
⚡ Actual Time:
1 Day
Result:
2-3 Weeks
Traditional Manual Approach
vs
1 Day
AI-Assisted Solution
✓ All 61 workflows correctly mapped ✓ No manual data entry required

## Slide 9
The Results - By The Numbers: Measurable Impact
Coverage Achieved
✓
6/6 payment types automated (100%)
✓
276/276 rejection scenarios mapped (100%)
✓
61/61 approval workflows covered (100%)
✓
~112 automated test cases created
✓
~4,700+ lines of production code
✓
11 PDF fields validated per submission
✓
100% form field coverage
Time Savings
Manual Testing
2-3 hours per payment type per cycle
Automated Testing
5-10 minutes per payment type
Time Reduction
90-95%
Scenario Mapping
Weeks → 2-3 days with AI
Development Speed
60-70% faster with AI assistance
Quality Improvements
Modular architecture (15+ reusable functions)
3-tier error handling strategy
Screenshot evidence for every test
Comprehensive logging across all operations
CSV reports with pass/fail indicators
Multi-environment support (Dev/UAT)
Production-ready code standards
Automated test data management
Consistent naming conventions
Self-documenting code structure
◆
◆
◆
◆
◆
◆
◆
◆
◆
◆

## Slide 10
What Made This Work: Key Success Factors
1
Iterative Collaboration
Started small, learned continuously
Began with 1 payment type PoC
Learned from each iteration
AI spotted patterns humans missed
Continuous refinement improved quality
→
→
→
→
2
AI as Force Multiplier
Single developer achieved team-level output
AI excellent at exhaustive scenario generation
Human essential for business logic validation
Combined strengths = better than either alone
60-70% faster development
→
→
→
→
3
Breaking Down Complexity
Divided into manageable phases
Week 1-2: Map workflows with AI
Week 3-4: Generate first test scripts
Week 5-8: Scale to all payment types
Week 9-10: Add advanced features
Week 11-12: Documentation & handoff
→
→
→
→
→
4
Documentation First
Docs generated alongside code
AI generated comprehensive docs
Made project transferable to others
Reduced onboarding time significantly
Future-proofed the solution
→
→
→
→

## Slide 11
Lessons Learned: What Worked, What Didn't
✓ What Worked Well
✓Breaking complex problems into smaller pieces
✓Using AI to identify patterns across 61 workflows
✓Generating code AND documentation together
✓Validating AI outputs against known scenarios
✓Iterative refinement improved accuracy
✓Test data separation (config.py pattern)
⚠ Challenges Overcome
⚠AI initial code 70-80% correct (needed human refinement)
⚠Dynamic form fields required smart waiting logic
⚠Email authentication needed workarounds
⚠PDF validation evolved through 3 approaches
⚠Cross-environment behavior differences
⚠Selector changes required test maintenance
💡 Key Insights
AI Accelerates, Humans Validate
60-70% faster development, but human oversight essential
Documentation is Critical
AI-generated docs made project sustainable and
transferable
Business Logic First
Understanding requirements deeply more important than
coding speed
Continuous Improvement
Each payment type built on lessons from previous ones
Think in Systems
AI helped structure as scalable system, not individual
scripts

## Slide 12
Beyond Testing - The Big Picture: Why This Matters & Where It Transfers
Healthcare
Patient journey workflows
Treatment approval chains
Insurance authorization processes
→
→
→
Financial Services
Loan approval hierarchies
Transaction risk workflows
Claims processing
→
→
→
E-commerce
Order fulfillment routing
Return/refund approvals
Inventory management decisions
→
→
→
Supply Chain
Procurement approvals
Vendor selection processes
Multi-stage quality checks
→
→
→
The Paradigm Shift
Traditional: Test automation lags months behind development
With AI: Test automation ready as fast as (or faster than) features
Result: Faster, safer deployments with comprehensive coverage
Core Transferable Principle
Use AI to map complex processes that humans struggle to visualize comprehensively

## Slide 13
Closing & Key Takeaways
1
AI Democratizes Expertise
One person + AI can accomplish team-level work. No AI PhD required—just clear problem description and willingness to iterate.
2
Start with Understanding, Not Coding
Use AI to map the problem space first. Understanding business logic creates a solid foundation; coding becomes easier.
3
Iterate and Validate
AI accelerates execution; humans ensure correctness. Best results from continuous refinement and collaborative validation.
4
Think Transferably
These patterns work across industries. Any complex approval or routing logic is a candidate for AI-assisted automation.
5
Documentation Matters
AI-generated docs ensure sustainability and transferability. Makes projects transferable beyond the original creator.
What's Next for Us
Expanding to additional form types in the system
AI-powered test data generation
Self-healing tests (auto-fix selector changes)
Natural language test interface for business users
→
→
→
→
Call to Action
Consider where complex processes exist in your work that could benefit from AI-assisted mapping and automation.
Questions?